The best version: a Django tennis academy booking platform where players can create accounts, book lessons/courts, and request to host tournaments.

Project concept

Name: Kuznetsov Tennis Academy
Type: Full-stack web app
Main goal: Let tennis players create an account, make reservations, and submit tournament-hosting requests.

Tech stack:

| Area | Tool |
| --- | --- |
| Backend | Python, Django |
| Frontend | HTML, CSS, Bootstrap, small JavaScript |
| Database | PostgreSQL |
| Auth | Django built-in authentication |
| Admin | Django Admin |
| Optional API | Google Calendar API, weather API, email confirmation, Stripe test payments |

Django is a strong choice because it already supports things like models, forms, authentication, sessions, and admin tools, which fits this project very well. Django’s official docs include built-in authentication, forms, and admin features. Bootstrap also fits because you can build a responsive navbar, grid layouts, cards, and forms quickly. PostgreSQL is a good database choice because this project has real relational data: users, reservations, courts, coaches, tournaments, and registrations.

Pages you should build

1. Home page

This is the landing page.

Sections:

| Section | Content |
| --- | --- |
| Hero | “Train Like a Champion at Kuznetsov Tennis Academy” |
| CTA buttons | “Create Account” and “Make a Reservation” |
| About | Short academy description |
| Programs | Private lessons, group lessons, tournament prep, junior training |
| Coaches | Coach cards |
| Why us | Student-athlete experience, personalized training, match strategy |
| Footer | Contact, location placeholder, social links |

Your home page should look clean and professional, not too complicated.

2. Navbar on every page

Use one shared base.html template.

Navbar buttons:

| Button | Link |
| --- | --- |
| Home | / |
| Login | /accounts/login/ |
| Make a Reservation | /reservations/ |

Later, when the user is logged in, you can change the navbar:

| Logged out | Logged in |
| --- | --- |
| Login | My Dashboard |
| Create Account | Logout |
| Make Reservation | Make Reservation |

This is very good for resume because it shows you understand reusable templates and dynamic UI.

3. Create account page

User can register with:

Field

First name

Last name

Email

Username

Password

Skill level: beginner/intermediate/advanced/competitive

Phone number, optional

After account creation, redirect them to login or dashboard.

4. Login page

Use Django authentication.

Features:

Feature

Login form

Error messages

Redirect after login

Logout

Protected pages

5. Make reservation page

This is the main project feature.

User chooses:

Field

Reservation type: private lesson, group lesson, court rental

Coach

Date

Time

Duration

Notes

Skill level

Status: pending/confirmed/cancelled

Important logic:

Rule

User must be logged in to reserve

Same court/coach cannot be double-booked

User can view their own reservations

Admin can approve, cancel, or edit reservations

6. Host tournament page

This can be inside “Make Reservation” as a second option.

For example:

/reservations/host-tournament/

Tournament request form:

Field

Tournament name

Organizer name

Date

Start time

Number of players

Level

Singles or doubles

Notes

Status: pending/approved/rejected

This is a great feature because it makes your app bigger than just “booking lessons.”

7. Dashboard page

Add this after MVP.

Player dashboard:

Feature

View upcoming reservations

Cancel reservation

See tournament requests

Update profile

Admin dashboard:

Feature

View all reservations

Approve/reject reservation

View tournament requests

Manage courts/coaches/programs

You can use Django Admin first, then later make a custom admin dashboard.

Suggested database models

Start with these models:

User

Profile

Coach

Court

Program

Reservation

TournamentRequest

Profile

Connected to Django User.

Fields:

| Field | Type |
| --- | --- |
| user | OneToOneField |
| phone | CharField |
| skill_level | CharField |
| age | IntegerField, optional |

Coach

| Field | Type |
| --- | --- |
| name | CharField |
| bio | TextField |
| specialty | CharField |
| image | ImageField, optional |
| available | BooleanField |

Court

| Field | Type |
| --- | --- |
| name | CharField |
| surface | CharField |
| indoor | BooleanField |
| available | BooleanField |

Program

| Field | Type |
| --- | --- |
| title | CharField |
| description | TextField |
| price | DecimalField |
| duration_minutes | IntegerField |

Examples:

Program

Private Lesson

Group Lesson

Junior Training

Tournament Prep

Court Rental

Reservation

| Field | Type |
| --- | --- |
| user | ForeignKey |
| coach | ForeignKey |
| court | ForeignKey |
| program | ForeignKey |
| date | DateField |
| start_time | TimeField |
| end_time | TimeField |
| status | pending/confirmed/cancelled |
| notes | TextField |

TournamentRequest

| Field | Type |
| --- | --- |
| organizer | ForeignKey |
| tournament_name | CharField |
| date | DateField |
| start_time | TimeField |
| players_count | IntegerField |
| format | singles/doubles/mixed |
| level | beginner/intermediate/advanced/open |
| status | pending/approved/rejected |
| notes | TextField |

Best API idea

The best API for this project is Google Calendar API.

When an admin confirms a reservation, you could automatically create a Google Calendar event. The official Google Calendar API has an events.insert endpoint for creating calendar events, and events include fields like start time, end time, attendees, description, and location.

That would look very good on your resume:

Integrated Google Calendar API to automatically generate calendar events for approved tennis reservations.

Other possible APIs:

| API | Resume value | Difficulty |
| --- | --- | --- |
| Google Calendar API | Very good | Medium |
| Email confirmation with SMTP | Good | Easy/Medium |
| Weather API for outdoor courts | Nice | Easy |
| Stripe test payments | Very good | Medium/Hard |

For your first version, I would do email confirmation first, then Google Calendar API later.

Project phases

Phase 1 — Basic Django setup

Build:

Task

Create Django project

Create apps: pages, accounts, reservations

Set up templates

Add Bootstrap

Create shared navbar in base.html

Add home page

Goal: website works and looks clean.

Phase 2 — Authentication

Build:

Task

Create account page

Login page

Logout

User profile

Protect reservation page

Goal: users can register and log in.

Phase 3 — Reservation system

Build:

Task

Coach model

Court model

Program model

Reservation model

Reservation form

Save reservation to database

Show user’s reservations

Goal: real booking system.

Phase 4 — Tournament hosting

Build:

Task

TournamentRequest model

Host tournament form

Admin approval

Tournament request status page

Goal: second big feature.

Phase 5 — Polish

Build:

Task

Better UI

JavaScript date/time validation

Success/error messages

Mobile responsive design

Custom 404 page

Footer

README screenshots

Goal: make it portfolio-ready.

Phase 6 — Advanced resume features

Add:

Feature

PostgreSQL instead of SQLite

Google Calendar API

Email confirmation

Admin dashboard

Deployment

Environment variables

GitHub README

Suggested folder structure

kuznetsov_tennis_academy/

│

├── config/

│   ├── settings.py

│   ├── urls.py

│

├── pages/

│   ├── views.py

│   ├── urls.py

│

├── accounts/

│   ├── forms.py

│   ├── views.py

│   ├── urls.py

│   ├── models.py

│

├── reservations/

│   ├── models.py

│   ├── forms.py

│   ├── views.py

│   ├── urls.py

│

├── templates/

│   ├── base.html

│   ├── pages/

│   │   └── home.html

│   ├── accounts/

│   │   ├── login.html

│   │   └── register.html

│   ├── reservations/

│   │   ├── make_reservation.html

│   │   ├── host_tournament.html

│   │   └── my_reservations.html

│

├── static/

│   ├── css/

│   │   └── style.css

│   ├── js/

│   │   └── main.js

│

├── manage.py

└── requirements.txt

JavaScript ideas

Keep JavaScript small but useful:

| Feature | JS use |
| --- | --- |
| Disable past dates | Reservation form |
| Show price estimate | Based on program/duration |
| Dynamic time slots | Change available times after date selected |
| Confirmation modal | Before submitting reservation |
| Navbar animation | Small polish |

Do not overdo JavaScript at first. Django should handle the main logic.

What makes this resume-worthy

This project can show:

| Skill | Where it appears |
| --- | --- |
| Python | Django backend |
| Django | Views, models, forms, auth |
| PostgreSQL | Production database |
| HTML/CSS | Templates and styling |
| Bootstrap | Responsive layout |
| JavaScript | Form interactions |
| Authentication | Register/login/logout |
| CRUD | Reservations and tournaments |
| Admin tools | Django Admin/custom dashboard |
| API integration | Google Calendar or email |
| Deployment | Live website |
| Git/GitHub | Version control |

Resume bullet after you build it

Use something like this:

Developed a full-stack tennis academy reservation platform using Python, Django, PostgreSQL, Bootstrap, and JavaScript, allowing users to create accounts, book lessons/courts, and submit tournament-hosting requests.

More advanced version:

Built Kuznetsov Tennis Academy, a Django-based booking platform with user authentication, PostgreSQL database models, reservation management, tournament request workflows, admin approval tools, responsive Bootstrap UI, and planned Google Calendar API integration.

Best MVP version

Do not start too huge. Build this first:

- Home page

- Shared navbar

- Create account

- Login/logout

- Make reservation form

- Save reservations to database

- My reservations page

- Admin can approve/cancel reservations

- Host tournament request form

- PostgreSQL setup

After that, add API/deployment.

My recommended final project title

Kuznetsov Tennis Academy — Full-Stack Reservation and Tournament Management Platform

This sounds much better than just “tennis website.”

Next step: start with the Django project setup, app structure, and the first base.html navbar + home page.